# VBONotif — P Production Sequence

Handover document • Saved sequence and progress snapshot

# Purpose

This document preserves the saved VBONotif production sequence named “P”. Use it as the stage order when resuming work in a new chat.

# P — Production sequence

Backend first — complete the common API, database, WhatsApp processing, and client configuration structure.

Meta / My Setup — connect a dedicated WhatsApp number to Meta Cloud API and test real sending and receiving.

GitHub / Frontend — build the client UI for inbox/messages, replies, contacts, reports, and bot settings.

Full production testing — verify the complete flow: Customer → WhatsApp → Backend → Processing/Bot → WhatsApp reply.

# Current progress snapshot — 9 October 2026

Public API: approved template listing and template sending were tested successfully.

Billing: successful accepted message charged ₹1; failed message did not charge.

Dashboard: API & Integrations page, URL generator UI, and API-key generation button were added locally.

Still verify: client-side API-key generation live flow, template dropdown behavior, generated browser URL behavior, and complete production end-to-end testing.

This is a snapshot from the conversation, not a claim that every item is production-complete.

# Resume instruction

At the start of a new chat, attach this document and say: “Use P as the saved VBONotif production sequence. Continue from the recorded progress; verify before assuming a pending item is complete.”